Omnichannel Retail Analytics Assistant

Implementation Plan: Aligning the Current Codebase to the Final Project Plan

This document reviews the working prototype against the Final Implementation-Ready Project Plan, identifies gaps, recommends a best-fit target structure, and lays out a phased plan to deliver the project. It reflects the code already merged to the repository (LangGraph orchestration, a multi-agent analyst team, governed YAML/ChromaDB/NetworkX/DuckDB layers, conditional Tree-of-Thought, guardrails, and a Streamlit UI). All data is synthetic; the system is read-only and free/local.

1. Summary of Findings

The substance of the plan is already built and verified: tool calling, ReAct + RAG + knowledge graph + conditional ToT, the specialized multi-agent team, the 0–14 critic with the structural-gate safeguard, SELECT-only governance, the single live-updating step indicator, per-question charts, and a broad scenario set (conversion + 11 analytics + 11 themed reviews). The remaining work is mostly packaging and hardening to make the project reimplementation-ready exactly as the plan prescribes: a standard repo layout, named skill/tool wrappers, typed agent contracts, an explicit human-review gate, expanded Phase II/III synthetic tables and catalog entries, a consolidated five-tab UI, a pytest/evals harness, build tooling (pyproject/.env/Makefile), and the qwen2.5 LLM configuration. No rework of the core reasoning is required.

2. Gap Analysis (plan vs. current code)

| Plan area | Current state | Status | Action to close |
| --- | --- | --- | --- |
| Capabilities: tool calling, ReAct, RAG, graph, ToT, multi-agent, safety | Implemented in src/ + app.py; demonstrated | Done | Keep; relocate into plan layers |
| LangGraph orchestration + conditional ToT (width 2, depth 2, query budget) | src/workflow.py, src/tot.py | Done | Keep |
| Governance: YAML source of truth, catalog sync (version/hash), SELECT-only SQL, evidence gated on structure | catalog/, src/catalog.py, guardrails.py, tot.py | Done | Add manifest.yaml alias; keep |
| Multi-agent roles (orchestrator, semantic, graph, 7 domain analysts, critic, synthesis) | src/agents.py + workflow nodes | Done | Optionally split Digital Analytics vs Funnel |
| Agent communication contracts: AgentTask, AgentFinding, BranchState, AuditEvent, HumanReviewRequest | AgentResult, Branch, AuditLog exist | Partial | Add typed AgentTask + HumanReviewRequest; formalize as dataclasses/Pydantic |
| Human-review gate + risk triggers + action-log review status | Write-refusal guardrail only | Missing | Add human_review_gate node, HumanReviewRequest, risk triggers, review flag in action log |
| Scenario coverage >= 6 (campaign, inventory, fulfillment, funnel, service, finance, vendor, exec, audit) | Conversion + 11 analytics + 11 themed + driver questions | Done | Map each to a scenario contract (metric/table/graph/SQL/audit) |
| Phase II/III synthetic tables (dim_vendor, dim_contact_reason, dim_region/zone, fact_returns, fact_campaign_daily, margin proxy, vendor scorecard, action_log, prior_investigation) | 11 core fact_/dim_ tables; vendor_id & reason embedded | Partial | Add the missing dims/facts to the generator (fixed seed); keep expected-outcomes eval-only |
| YAML catalog expansion + SQL templates + manifest.yaml | 8 metrics, 6 drivers, examples, versions.yaml | Partial | Add new metrics/drivers/templates; add manifest.yaml |
| Repository layout (app/ agents/ skills/ workflows/ prompts/ catalog/ data/ tests/ evals/ scripts/ docs/) | Flat src/ package + app.py | Partial | Reorganize into the plan layout (Section 3) preserving tested logic |
| Skill/tool wrappers as code (catalog/retrieval/graph/sql/evidence/tot/audit/ui_format) | Logic in src/*.py, not named wrappers | Partial | Expose named skill modules with the plan's function signatures over existing code |
| prompts/ folder (versioned prompt templates) | Prompts inline in src/llm.py | Missing | Extract prompts to prompts/*.txt with expected JSON schema |
| Tests (pytest) + evals/ harness with expected outcomes excluded from retrieval | src/data_validation.py + AppTest smoke checks | Partial | Add tests/ (unit/safety/retrieval/graph/SQL/workflow/UI) + evals/ scenario harness |
| Build tooling: pyproject.toml, .env.example, Makefile targets | requirements.txt + tools.py runner | Partial | Add pyproject + .env.example + Makefile (or map make->tools.py); reimpl checklist |
| LLM config: qwen2.5:7b default, 3b fallback, coder optional, temp 0.1-0.2, .env-driven; LLM-as-helper boundary | src/llm.py (default llama3.2) + fallback + timeout | Partial | Default to qwen2.5:7b, add fallback/coder/temperature from .env; boundary already enforced |
| UI: five top-level tabs (Overview, Architecture, Data Catalog, Live Demo, Evaluation) | Nine pages; per-question charts; single current-step done | Partial | Consolidate to five tabs (also resolves earlier 'redundant nav' feedback) |
| Enterprise/medallion framing; answer/graph/audit alignment; pruned/blocked reasons | In Overview/Architecture; intent-tuned answers; ToT trace; audit | Done | Add explicit graph-path-in-Trust per answer + pruned-reason display polish |

3. Recommended Target Structure (best fit)

Recommendation: adopt the plan's published layout so the repo is reimplementation-ready from Git, while migrating the already-tested logic with minimal change (behavior verified by the existing data-validation and AppTest checks). The current cohesive src/ package maps cleanly onto the plan's layers:

| Plan directory | Source today | Migration note |
| --- | --- | --- |
| app/ | app.py | Split into Streamlit pages/components (5 tabs) |
| workflows/ | src/workflow.py | LangGraph state graph + node functions |
| agents/ (code) | src/agents.py | Orchestrator, domain agents, critic, synthesis as typed classes; current agents/*.md specs move to docs/ |
| skills/ (code) | src/catalog.py, retrieval.py, graph.py, guardrails.py, tot.py, audit.py, charts.py | Named wrappers: catalog_skill, retrieval_skill, graph_skill, sql_skill, evidence_skill, tot_skill, audit_skill, ui_format_skill |
| catalog/ | catalog/*.yaml | Keep; add manifest.yaml + new metrics/drivers/templates |
| data/ | src/synthetic_data.py | Generator + DuckDB build path; add Phase II/III tables |
| evals/ | src/data_validation.py | Scenario expected outcomes + evaluation harness (excluded from retrieval) |
| prompts/ | src/llm.py prompts | Versioned prompt templates with JSON schemas |
| tests/ | (new) | pytest unit/integration/safety/retrieval/graph/SQL/UI-contract |
| scripts/ | tools.py | make_data, build_index, build_graph, validate_catalog entry points |
| docs/ | docs/, README, AGENTS.md | Architecture, demo script, agent/skill specs (current md docs) |

A thin compatibility layer keeps imports working during migration so the app and tests stay green throughout.

4. Implementation Roadmap

| Milestone | Deliverables | Exit criteria |
| --- | --- | --- |
| M1 — Restructure & tooling | Plan-layout directories, pyproject.toml, .env.example, Makefile/scripts, module migration with shim | App + checks run from the new layout; clone-and-run works |
| M2 — Skills & contracts | Named skill wrappers (plan signatures + docstrings), prompts/ extraction, typed AgentTask/AgentFinding/BranchState/AuditEvent/HumanReviewRequest | Each skill unit-tested; agent I/O is typed and replayable from the audit log |
| M3 — Human-review gate | human_review_gate node, HumanReviewRequest, risk triggers (write/low-confidence/stale/conflict/high-impact), action-log review status in UI | Risky/low-confidence cases create a review request and show 'pending review' |
| M4 — Data & catalog expansion | Phase II/III synthetic tables + new metrics/drivers/SQL templates + manifest.yaml | New scenarios are evidence-backed; data validation passes; no answer-key leakage |
| M5 — UI consolidation | Five tabs (Overview, Architecture, Data Catalog, Live Demo, Evaluation); per-answer graph path + pruned/blocked reasons | Nav matches the plan; answers cite the exact path used; business-first, audit-on-demand |
| M6 — Tests, evals & LLM config | pytest + evals harness wired to make test; qwen2.5:7b default (3b fallback, coder optional) via .env; demo script + reimpl checklist | make test green; demo repeatable from Git; acceptance criteria met |

Sequencing rationale: M1–M2 make the repo reimplementation-ready without behavior change; M3–M4 add the two genuinely missing capabilities (human review and broader data); M5–M6 polish the experience and lock in repeatability. Each milestone keeps the app runnable and the checks green.

5. Key Design Decisions

(1) Preserve the tested reasoning core — migrate, don't rewrite; the conditional ToT, structural-gated critic, and source-priority governance already satisfy the plan and the 4.1 instructor feedback. (2) Adopt the plan's directory and skill-wrapper conventions for Git readability and testability. (3) Treat Phase II/III as additive synthetic tables + catalog entries behind the same architecture, so scenarios enable incrementally. (4) Keep the LLM strictly as a planning/communication helper; YAML, DuckDB, NetworkX, and deterministic guardrails decide truth, evidence, and safety. (5) Make human review explicit so recommendations are never mistaken for executed actions.

6. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Restructure breaks working behavior | Migrate behind a compatibility shim; run data-validation + AppTest after each move; keep PRs small |
| Scope creep from Phase II/III data | Add tables as optional, fixed-seed, and validation-gated; enable scenarios incrementally |
| Human-review gate adds latency | Trigger only on risk conditions (write/low-confidence/stale/conflict/high-impact) |
| Expanded scenarios feel generic | Each scenario maps to a contract (metric, table, graph path, SQL template, audit events); answers stay question-specific |
| Answer-key leakage via RAG | Keep evaluation_expected_outcomes in evals/ only; test that it is never indexed in ChromaDB |

7. Verification

Throughout: python -m data validation (section-14.4 checks) and the streamlit AppTest smoke checks must stay at zero exceptions; per-skill pytest unit tests and per-scenario integration tests must pass; the evals harness confirms each scenario's expected driver/path without reading the answer key; and the Git reimplementation checklist (make data / catalog-check / index / graph / test / app) must run end-to-end on a clean clone before each milestone is accepted.